PRODUCT REQUIREMENTS DOCUMENT

# NIST Cybersecurity Framework
RAG Chatbot

Initial product definition and controlled MVP proposal

A source-grounded assistant that helps cybersecurity, risk, and audit teams interpret NIST Cybersecurity Framework 2.0 guidance and trace each answer to the governing source.

| Document | Value |
| --- | --- |
| Status | Initial PRD for review |
| Version | 1 |
| Lead developer | Sara Selvaraju |
| Developer | Rajan Hans |
| Date | 11 September 2026 |
| Decision horizon | MVP discovery and controlled pilot |

# 1  Executive Summary

The management decision and the value case

RECOMMENDATION

Authorize a time-boxed MVP, delivered by Sara Selvaraju and Rajan Hans and hosted on AWS, to demonstrate that a retrieval-augmented generation (RAG) assistant can answer NIST CSF 2.0 questions accurately, cite the exact supporting material, and decline questions that the approved corpus cannot support. Production investment should follow only if the MVP meets the quality, security, and adoption gates defined in this PRD.

## Business Need

Teams routinely search across the CSF core, implementation examples, quick-start guides, mappings, and internal interpretations. The work is slow and results vary by the reader's familiarity with the framework. A governed assistant can shorten the path from question to evidence while preserving the source context required for risk and audit decisions.

## Proposed Product

The product will ingest an approved, version-controlled NIST CSF corpus; preserve document and framework metadata; combine semantic and keyword retrieval; and generate concise answers with source citations and excerpts. The assistant will present guidance as guidance. It will not claim that an organization is compliant, replace professional judgment, or create unsupported control requirements.

## MVP Investment Logic

| Question | MVP evidence required |
| --- | --- |
| Does it answer reliably | At least 95 percent citation entailment and at least 90 percent retrieval Recall at 5 on the approved evaluation set |
| Can users verify answers | Every substantive response exposes source title, version, section or CSF identifier, and page or stable link when available |
| Can it be governed | Approved corpus workflow, access control, audit logs, retention settings, and documented model and index versions |
| Will people use it | At least 80 percent positive usefulness rating in the controlled pilot, supported by interview feedback |

Targets are proposed acceptance thresholds and must be confirmed during discovery against a representative benchmark.

## Decision Requested

1. Approve discovery and MVP delivery using the stage-gated plan in this PRD.

2. Confirm Sara Selvaraju as lead developer and Rajan Hans as developer, with both participating in product definition, analysis, implementation, and testing.

3. Approve an authoritative initial corpus limited to NIST CSF 2.0 and selected official supporting resources.

4. Authorize AWS as the hosting platform and provide the required account, Region, security, and budget decisions during discovery.

# 2  Strategic Context

Why this product should exist and where it must remain bounded

NIST published CSF 2.0 as NIST CSWP 29 on 26 February 2024. It provides a taxonomy of cybersecurity outcomes for organizations of any size, sector, or maturity. Its Core is organized into six Functions: Govern, Identify, Protect, Detect, Respond, and Recover. Functions contain Categories and Subcategories, while Profiles and Tiers help organizations describe priorities and the rigor of cybersecurity risk governance and management.

This structure is well suited to retrieval, but a chatbot must preserve the distinction between an outcome, implementation guidance, an informative reference, and an organization's own policy. NIST states that the CSF does not prescribe how outcomes must be achieved. The product must therefore show where an answer came from and avoid turning descriptive guidance into a compliance determination.

## Expected Organizational Value

| Value area | Expected improvement | How the MVP will test it |
| --- | --- | --- |
| Time to evidence | Reduce manual navigation across framework resources | Compare time to a supported answer with the current search process |
| Consistency | Use a common source set and vocabulary | Review answer variance across repeated and paraphrased questions |
| Traceability | Make source verification part of the answer | Measure citation completeness and citation correctness |
| Knowledge access | Help non-specialists understand framework concepts | Pilot with users at different levels of CSF familiarity |
| Governance | Create a controlled record of content, models, prompts, and evaluations | Confirm that an answer can be reproduced from logged versions |

## Strategic Boundaries

The product supports understanding and navigation of authoritative content; it does not certify compliance or replace an auditor, legal counsel, or the organization's risk owners.

The MVP uses an approved NIST corpus only. Internal policies and other standards can be added later as separately governed collections.

The assistant may explain relationships and summarize sources, but it must label inferences and decline unsupported conclusions.

# 3  Product Outcomes and Users

The jobs the product must perform

## Product Vision

Provide the shortest trustworthy path from a NIST CSF question to an understandable answer and verifiable source evidence.

## Priority Users

| User group | Primary need | Representative question |
| --- | --- | --- |
| Cybersecurity leaders | Connect CSF outcomes to governance and program priorities | What does the Govern Function expect of senior leadership |
| GRC and risk teams | Locate relevant outcomes, Profiles, Tiers, and references | Which CSF outcomes address supplier risk governance |
| Security practitioners | Interpret CSF terminology and find implementation context | How does continuous monitoring relate to adverse event analysis |
| Internal audit | Verify statements against authoritative text | Show the exact source for GV.RR-02 and its surrounding context |
| Learners and new staff | Understand concepts without knowing the document structure | What is the difference between a Category and a Subcategory |
| Content administrators | Control sources, versions, processing, and access | Which documents are active in the production index |

## Primary User Journey

1. The user asks a question in natural language and may specify a CSF version, Function, Category, or audience.

2. The system interprets the question, applies collection and access filters, and retrieves candidate passages.

3. The system reranks evidence, generates a grounded answer, and attaches citations at the claim level.

4. The user opens a citation to inspect the source excerpt and its document context.

5. The user rates the answer or reports a problem; the product records feedback for evaluation and remediation.

## Core Product Principles

Authority first. Approved source content takes precedence over model memory.

Evidence is visible. Users can inspect the passage used for each substantive claim.

Version context is explicit. Answers identify the applicable framework and document version.

Uncertainty is safe. The assistant states when evidence is missing, ambiguous, or conflicting.

# 4  MVP Scope

A controlled product that proves trustworthiness before scale

## Included in the MVP

| Capability | MVP scope |
| --- | --- |
| Authoritative corpus | NIST CSF 2.0 core publication plus an approved subset of official NIST quick-start guides, implementation examples, Profiles resources, and informative references |
| Document processing | PDF, HTML, and structured data ingestion; OCR fallback; structure-aware chunking; metadata validation; versioned reprocessing |
| Retrieval | Hybrid semantic and keyword search, metadata filters, reranking, configurable top k, and minimum evidence thresholds |
| Answer experience | Single-session chat, concise grounded answers, claim-level citations, source excerpts, follow-up questions, and feedback |
| Administration | Source registration, processing status, activation and deactivation, reindexing, error review, and corpus audit history |
| AWS deployment | AWS-hosted development, test, and production environments; infrastructure as code; private networking; encryption; monitoring; backup; recovery; and cost controls |
| Evaluation | Curated benchmark, retrieval and answer scoring, adversarial tests, regression runs, pilot telemetry, and review workflow |

## Excluded from the MVP

Automated certification, compliance opinions, audit conclusions, or legal advice

Autonomous remediation, control implementation, or changes to enterprise systems

Open-web retrieval and unapproved third-party sources

Full enterprise multi-tenancy, external customer access, or public deployment

Fine-tuning foundation models and training on user conversations

Automated organizational gap assessments and executive reports

Voice, multilingual support, and deep integrations with GRC or security platforms

## Candidate Later Phases

Later releases may add approved internal policies, cross-framework mappings, saved research workspaces, formal assessment workflows, GRC integrations, and role-specific reporting. Each collection must retain its own authority, access, version, and retention rules.

# 5  Functional Requirements

Capabilities required for an end-to-end trusted answer

| ID | Capability | Requirement | Priority |
| --- | --- | --- | --- |
| FR 01 | Source control | Register each source with owner, authority, version, publication date, effective status, canonical URL, checksum, and access classification | Must |
| FR 02 | Extraction | Extract text, headings, tables, lists, page references, and links from supported files; route image-only pages through OCR | Must |
| FR 03 | Normalization | Remove repeated headers and footers, repair reading order, preserve CSF identifiers, and flag extraction anomalies for review | Must |
| FR 04 | Chunking | Create structure-aware chunks that do not split a CSF outcome from its identifier or essential heading context | Must |
| FR 05 | Indexing | Generate versioned embeddings and a lexical index; prevent duplicate active chunks and support full reindexing | Must |
| FR 06 | Retrieval | Apply hybrid search, corpus and version filters, reranking, evidence thresholds, and deduplication | Must |
| FR 07 | Answering | Generate answers only from retrieved evidence and distinguish quotation, paraphrase, and product inference | Must |
| FR 08 | Citations | Attach citations to substantive claims and expose title, version, page or section, CSF identifier, excerpt, and stable source link | Must |
| FR 09 | Safe refusal | State when the corpus does not support an answer and suggest a narrower question or relevant source area | Must |
| FR 10 | Conversation | Support context-aware follow-up questions within a session while re-retrieving evidence for each answer | Must |
| FR 11 | Feedback | Capture rating, issue category, optional comment, question, answer, evidence, and system versions | Must |
| FR 12 | Administration | Activate, deactivate, replace, and reprocess sources with role-based approvals and audit history | Must |
| FR 13 | Observability | Record latency, token use, retrieval scores, citations, errors, refusals, and model and prompt versions | Must |
| FR 14 | Export | Allow users to copy an answer with its citations in a stable text format | Should |
| FR 15 | Saved sessions | Allow authorized users to retain and reopen selected conversations under policy | Could |

# 6  Answer Trust and Content Governance

Controls that prevent confident but unsupported output

## Answer Contract

Every answer must follow a consistent contract. The contract is both a user experience requirement and a control that can be tested.

| Element | Required behavior |
| --- | --- |
| Direct answer | Respond to the question in plain language before adding detail |
| Evidence | Use only passages retrieved from sources the user is authorized to access |
| Citation | Place a citation next to each substantive claim; do not rely on a source list alone |
| Scope label | Identify the relevant NIST CSF version and distinguish official text from explanatory synthesis |
| Uncertainty | State when evidence is insufficient, conflicting, or outside the approved corpus |
| Safety boundary | Do not claim compliance, provide legal advice, or infer an organization's control effectiveness without evidence |
| Source access | Open the supporting excerpt with enough surrounding context for verification |

## Corpus Governance

A designated content owner approves every source before it becomes searchable.

The system keeps source files and indexes immutable by version and records checksums for reproducibility.

New or revised NIST material enters a staging index, passes extraction checks and regression evaluation, and then receives approval for promotion.

Superseded content remains traceable but is excluded from default retrieval unless the user explicitly asks for an earlier version.

Internal interpretations, if added later, must be labeled separately from official NIST content and ranked according to an approved authority policy.

## Prompt Injection and Content Safety

All ingested text is untrusted data. The application must isolate retrieved content from system instructions, ignore instructions embedded in source documents, validate outbound links, and prevent retrieved text from requesting tools or disclosing secrets. Security testing will include malicious document content, indirect prompt injection, data exfiltration attempts, and citation spoofing.

# 7  Solution Design

A modular architecture with independently testable stages

## Processing and Answer Flow

| Stage | Responsibility | Control evidence |
| --- | --- | --- |
| 1 Source intake | Acquire approved NIST artifacts and record source metadata | Approval record, canonical URL, version, checksum |
| 2 Parse and normalize | Extract text and structure, apply OCR when needed, and identify quality defects | Extraction report and page-level warnings |
| 3 Enrich and chunk | Attach hierarchy, CSF identifiers, page ranges, authority, and version to coherent passages | Chunk sample review and metadata completeness |
| 4 Index | Create semantic and lexical indexes with versioned models and parameters | Index manifest and reproducible build record |
| 5 Retrieve and rerank | Find, filter, score, deduplicate, and order evidence for the user's question | Candidate set, scores, filters, and latency |
| 6 Generate | Compose an answer within the answer contract using only selected evidence | Prompt version, model version, answer, and token use |
| 7 Cite and present | Attach claim-level evidence and provide an inspectable source view | Citation links, excerpts, and user interaction |
| 8 Evaluate and improve | Collect feedback, run regression tests, and manage approved changes | Evaluation results, issue record, and release decision |

## Proposed Technology Pattern

| Layer | Initial approach | Selection requirement |
| --- | --- | --- |
| User interface | AWS-hosted responsive web application, distributed through Amazon CloudFront and protected by AWS WAF | Accessible source verification, secure delivery, and controlled public or private exposure |
| Application service | Containerized API on Amazon ECS with AWS Fargate or an approved serverless alternative | Clear service boundaries, private networking, horizontal scaling, and repeatable deployment |
| Content pipeline | Amazon S3 source storage with event-driven PDF and HTML parsing and OCR fallback | Durable source versions, reliable page provenance, and controlled processing |
| Search | Amazon OpenSearch Service for hybrid lexical and vector retrieval with reranking | Strong recall for exact CSF identifiers and natural-language questions |
| Generation | Amazon Bedrock with an approved model and application-enforced grounding controls | Model availability in the selected Region, data-use terms, quality, latency, and cost |
| Metadata | Amazon Aurora PostgreSQL or approved AWS relational database | Transactional metadata, backup, encryption, retention, and recoverability |
| Identity and secrets | Federated enterprise identity, AWS IAM, AWS KMS, and AWS Secrets Manager | Least privilege, strong key management, and auditable administrative access |
| Operations | Amazon CloudWatch and AWS CloudTrail, supplemented by approved AWS security services | Central telemetry, administrative audit, alerting, cost visibility, and incident evidence |

AWS is the required hosting platform. The named services form the initial reference architecture; discovery will confirm the final service choices, Region, account structure, network design, capacity model, and operating cost.

# 8  Nonfunctional Requirements

Service, security, privacy, and accessibility expectations

| ID | Area | Requirement |
| --- | --- | --- |
| NFR 01 | Response performance | Median answer within 6 seconds and 95th percentile within 10 seconds under agreed pilot load |
| NFR 02 | Availability | At least 99.5 percent monthly availability during the pilot, excluding approved maintenance |
| NFR 03 | Access control | Enterprise authentication, least-privilege roles, session controls, and separation of user and administrator permissions |
| NFR 04 | Encryption | Encryption in transit and at rest for source documents, indexes, application data, logs, and backups |
| NFR 05 | Privacy | Minimize captured personal data; publish retention periods; prohibit training on conversations unless separately approved |
| NFR 06 | Auditability | Record source, index, prompt, model, evidence, answer, user action, and administrative change versions |
| NFR 07 | Resilience | Document backup, restore, rollback, index rebuild, dependency failure, and provider outage procedures |
| NFR 08 | Accessibility | Meet WCAG 2.2 AA for the pilot interface, including keyboard access and source-view navigation |
| NFR 09 | Maintainability | Modular services, automated tests, configuration management, and documented operational runbooks |
| NFR 10 | Cost control | Per-answer usage telemetry, configurable limits, caching where safe, and budget alerts |
| NFR 11 | AWS hosting | Run development, test, and production workloads in approved AWS accounts and Regions using private networking wherever technically feasible |
| NFR 12 | Infrastructure as code | Provision AWS resources through version-controlled infrastructure as code with peer review, environment promotion, drift detection, and rollback |

## Security Review Minimums

Threat model covering ingestion, storage, retrieval, model interaction, administrative functions, and source presentation

Dependency and container scanning, secret scanning, static analysis, and remediation thresholds

Abuse testing for prompt injection, unauthorized corpus access, denial of service, sensitive data leakage, and malicious file handling

Privacy and records review for questions, feedback, telemetry, and support data

Production readiness review with incident response, recovery, monitoring, and rollback evidence

# 9  Evaluation and Success Measures

A release gate based on evidence rather than demonstrations

## Evaluation Approach

The team will maintain a versioned benchmark that represents executive, practitioner, GRC, audit, and novice questions. Each item will include an expected answer boundary, relevant source passages, required citation behavior, and known unacceptable claims. The set will include direct lookups, synthesis, ambiguous questions, version-sensitive questions, unanswerable requests, and adversarial prompts.

| Measure | Proposed MVP threshold | Measurement method |
| --- | --- | --- |
| Retrieval Recall at 5 | At least 90 percent | Expected supporting passage appears in the top five retrieved results |
| Citation entailment | At least 95 percent | Reviewer confirms that each citation supports the associated claim |
| Citation coverage | 100 percent for substantive claims | Automated check plus reviewer sample |
| Unsupported claim rate | No more than 2 percent | Expert review of factual claims on the acceptance set |
| Correct refusal | At least 95 percent | Unsupported and out-of-scope test questions |
| Answer usefulness | At least 80 percent positive | Pilot rating supported by qualitative interviews |
| Performance | P95 no more than 10 seconds | End-to-end production-like telemetry |
| Critical security findings | Zero open | Security review and remediation verification |
| Corpus traceability | 100 percent | Every active chunk resolves to an approved source and version |

## Go No Go Criteria

The pilot may proceed when the must-have requirements are complete, evaluation thresholds are met or formally accepted with a remediation plan, no critical security issue remains open, the corpus owner approves the active content set, and operations can support monitoring and incident response. Production scale requires a separate decision based on pilot adoption, cost per useful answer, risk findings, and support demand.

# 10  Delivery Plan and Governance

A 16 week planning basis for a two developer team

| Phase | Indicative duration | Principal outputs | Exit decision |
| --- | --- | --- | --- |
| 0 Discovery | 3 weeks | Joint product definition and analysis; approved corpus; user journeys; benchmark design; threat model; AWS architecture; delivery estimate | Approve build scope and AWS architecture |
| 1 Retrieval foundation | 5 weeks | AWS environments; ingestion; metadata; chunking; hybrid index; retrieval evaluation; administrator basics | Confirm retrieval quality and corpus traceability |
| 2 Grounded assistant | 5 weeks | Chat experience; answer contract; citations; source viewer; feedback; telemetry; integration testing | Confirm end-to-end quality and user experience |
| 3 Hardening and pilot | 3 weeks | Security remediation; accessibility; performance; runbooks; UAT; controlled release | Authorize pilot and define production decision date |

The schedule assumes Sara Selvaraju and Rajan Hans are substantially allocated to the project and that cybersecurity, security, and AWS platform reviewers are available at the defined gates. Discovery will validate dependencies and adjust scope before changing the target date.

## Accountability Model

| Role | Assigned person or group | Primary accountability |
| --- | --- | --- |
| Executive sponsor | Management appointee | Own the investment decision, risk appetite, escalation path, and production authorization |
| Lead developer | Sara Selvaraju | Lead product definition and technical analysis; own AWS architecture, integration, delivery coordination, technical quality, and final engineering decisions; participate in all testing |
| Developer | Rajan Hans | Contribute to product definition and technical analysis; implement assigned application, RAG, and AWS workstreams; design and execute tests; participate in peer review and release readiness |
| Cybersecurity subject-matter reviewer | Management appointee | Approve corpus interpretation, benchmark content, answer quality, and safety boundaries |
| Security privacy and AWS platform reviewers | Management appointees | Review threat model, data handling, AWS controls, account and network design, testing, cost controls, and residual risk |
| Content and operations owner | Management appointee | Approve source changes and own monitoring, support, incidents, recovery, and service reporting after handover |

## Two Developer Working Model

Sara and Rajan jointly own product definition, requirements analysis, test design, test execution, and acceptance preparation. Sara leads technical direction and integration; both maintain shared documentation and peer-review material changes.

## Required Management Decisions During Discovery

Deployment boundary: internal pilot, approved business units, and permitted data classifications

AWS account structure, deployment Region, network boundary, identity integration, data residency, and access to Amazon Bedrock models

Conversation retention, administrator access, legal hold, and records classification

Named content owner and the approval standard for adding or retiring sources

Funding, staffing, procurement, and support model for the pilot

# 1 1  Risks and Mitigations

The conditions most likely to undermine trust or delay delivery

| ID | Level | Risk | Primary mitigation |
| --- | --- | --- | --- |
| R1 | High | Answer is fluent but unsupported or the citation does not entail the claim | Answer contract, evidence thresholds, claim-level citations, expert benchmark, safe refusal, regression gates |
| R2 | High | Parsing loses headings, tables, identifiers, or page provenance | Structure-aware parsers, OCR quality checks, exception queue, sampling, and source viewer validation |
| R3 | High | Malicious content or user prompts manipulate the model or expose data | Content isolation, least privilege, prompt-injection tests, output controls, security monitoring, and incident response |
| R4 | High | Different CSF versions or source types are blended without explanation | Version filters, authority ranking, explicit labels, immutable source versions, and regression cases |
| R5 | Medium | Users treat guidance as a compliance conclusion | Interface disclaimer, answer language controls, training, prohibited claims, and review of high-risk queries |
| R6 | Medium | Quality metrics look strong but do not represent real work | Role-balanced benchmark, pilot interviews, hidden test set, failure analysis, and periodic refresh |
| R7 | Medium | Model, embedding, or search changes reduce quality | Version registry, offline regression, staged release, canary deployment, and rollback |
| R8 | Medium | Usage cost or response time grows beyond the business case | Per-answer telemetry, quotas, caching, model routing, prompt controls, and capacity tests |
| R9 | Medium | Source updates are delayed or released without adequate review | Named content owner, update monitoring, service objective, staging index, and approval evidence |
| R10 | Low | Users cannot access or understand the source evidence | Accessible source viewer, stable links, plain-language explanations, and usability testing |
| R11 | High | A two-developer team creates capacity and key-person dependency risk | Strict MVP scope, shared product and test ownership, peer review, current runbooks, cross-training, and management contingency for critical absences |

## Operating Assumptions

The initial deployment is internal and uses only public NIST material approved by the content owner.

The final product will be hosted on AWS, with approved accounts, Region, networking, identity integration, logging, and model access provisioned during discovery.

Sara Selvaraju and Rajan Hans are the two assigned developers; both participate in product definition, analysis, implementation, and testing, with Sara serving as lead.

Cybersecurity subject-matter reviewers can define and score the benchmark and participate in pilot review.

The initial corpus is small enough to rebuild the complete index when models, chunking, or metadata rules change.

# 12  MVP Acceptance

The minimum evidence required to complete delivery

## Product Acceptance Conditions

| ID | Acceptance condition |
| --- | --- |
| A1 | All must-have functional requirements have passed acceptance testing |
| A2 | All proposed quality thresholds in Section 09 are met or have an explicitly approved exception |
| A3 | Every active source and chunk is traceable to its owner, authority, version, checksum, and canonical location |
| A4 | The security, privacy, accessibility, and operational readiness reviews are complete |
| A5 | No critical or high-severity security finding remains open without executive risk acceptance |
| A6 | The content owner approves the active corpus and the process for future updates |
| A7 | Pilot users can inspect citations, submit feedback, and understand the product's limits |
| A8 | Operations can monitor quality, latency, cost, errors, and dependency health and can execute rollback and recovery procedures |
| A9 | A pilot report identifies performance against the business case and recommends proceed, remediate, or stop |
| A10 | The approved AWS environments are reproducibly deployed through infrastructure as code and pass architecture, security, backup, recovery, monitoring, and cost-control reviews |

## Definition of Done

The MVP is done when an authorized pilot user can use the AWS-hosted application to ask representative NIST CSF 2.0 questions, receive answers that satisfy the answer contract, verify the evidence, report a problem, and rely on a documented operating process for content updates, security incidents, quality regression, and rollback.

## Management Review Outcome

Management should record one of three outcomes: approve discovery, approve with stated conditions, or return the proposal for revision. Approval authorizes planning and MVP work within the agreed boundary; it does not authorize production deployment or automated compliance decisions.

# A  Appendix NIST CSF Content Model

Metadata required to preserve framework structure and evidence

| Metadata field | Purpose | Example or rule |
| --- | --- | --- |
| Source authority | Separates official NIST text from later internal material | NIST official |
| Document title | Identifies the publication shown to the user | The NIST Cybersecurity Framework CSF 2.0 |
| Publication identifier | Supports precise versioning and citation | NIST CSWP 29 |
| Version and date | Prevents silent blending of revisions | 2.0; 26 February 2024 |
| Canonical URL | Opens the authoritative source | NIST publication or DOI URL |
| Page and section | Provides human-verifiable location | Page range plus heading path |
| CSF hierarchy | Enables filters and exact identifier search | Function, Category, Subcategory |
| CSF identifier | Preserves stable framework references | For example GV.OC-01 |
| Resource type | Distinguishes authority and intended use | Core, quick-start guide, Profile, implementation example, mapping |
| Effective status | Controls default retrieval | Active, staged, superseded, retired |
| Checksum | Supports integrity and reproducibility | Calculated from the stored source artifact |
| Pipeline version | Explains how a chunk was produced | Parser, OCR, normalization, chunking, and embedding versions |
| Access classification | Enforces collection-level authorization | Public for initial NIST corpus |

## Initial Corpus Recommendation

Begin with NIST CSWP 29 and a small, approved set of official CSF 2.0 resources that directly support the priority questions. Add resources only after their structure, authority, overlap, and citation behavior have been tested. The CSF Reference Tool and machine-readable exports should be evaluated as structured sources, while published documents remain the human-readable citation target where possible.

# B  Appendix References

Authoritative sources used to frame this PRD

1. National Institute of Standards and Technology. The NIST Cybersecurity Framework CSF 2.0. NIST CSWP 29. 26 February 2024. NIST CSWP 29 publication

2. National Institute of Standards and Technology. Cybersecurity Framework website and CSF 2.0 resources. NIST Cybersecurity Framework website

3. National Institute of Standards and Technology. NIST Releases Version 2.0 of Landmark Cybersecurity Framework. 26 February 2024. NIST CSF 2.0 release announcement

4. National Institute of Standards and Technology. Cybersecurity Framework Frequently Asked Questions. NIST Cybersecurity Framework FAQs

5. Amazon Web Services. AWS Well-Architected Framework. AWS Well-Architected Framework

6. Amazon Web Services. Security Guardrails and Observability in Amazon Bedrock. Amazon Bedrock security guidance

7. Amazon Web Services. Amazon OpenSearch Service Developer Guide Vector Search. Amazon OpenSearch Service vector search

## Terminology

| Term | Meaning in this PRD |
| --- | --- |
| RAG | Retrieval-augmented generation, where the application retrieves source passages before the model composes an answer |
| Grounded answer | An answer whose substantive claims are supported by retrieved evidence from the approved corpus |
| Citation entailment | The degree to which a cited passage actually supports the associated claim |
| Corpus | The set of source documents and structured resources approved for retrieval |
| Chunk | A coherent indexed passage with its source and framework metadata |
| Hybrid retrieval | Combined semantic and lexical search, normally followed by reranking |
| CSF Profile | A description of an organization's current or target cybersecurity posture using CSF outcomes |
| CSF Tier | A characterization of the rigor of cybersecurity risk governance and management practices |